Website timeline

Basic framework for page one done by 25th November

The frame work will be the text, where it goes and maybe basic visual changes to fonts, backgrounds and anything else needed

Work starts on the second page. Finish framework for page 2 by 28th

Work on page three starts, frame work done by 28th (will be smaller than page one and two, might be able to copy paste html and css into it and adjust accordingly)

Advanced parts / visual improvements to website starting on 2nd December. Adding backgrounds, colours, boxes and maybe more.

Aiming to make boxes to contain the text.

By 5th December bulk of work will be done and just minor adjustments and improvements.

(Missing my layout document. Will add later on.)